# 📄 PRD v2 + EXECUTION PLAN (FINAL)

# 🧠 0. CORE PRINCIPLE (READ THIS FIRST)

Build → Validate → Then Scale

❌ NOT:

Build everything → debug chaos

# 🏗️ 1. FINAL SYSTEM ARCHITECTURE

## 🔷 Backend (Serverless)

/api

/v1

health.js

autocomplete.js

states.js

districts.js

👉 Each file = one API endpoint

## 🔷 Database

- NeonDB (PostgreSQL)

- Prisma ORM

## 🔷 Frontend

- React + Vite

- Separate deployment

## 🔷 Cache (later)

- Redis (Upstash)

# 🧱 2. PROJECT STRUCTURE (FINAL)

project-root/

│

├── api/                # backend (vercel functions)

├── prisma/             # prisma schema

├── demo/               # frontend

├── package.json

├── vercel.json

# 🔥 3. BUILD SEQUENCE (STRICT ORDER)

# 🟢 PHASE 1 — INFRA SETUP (DO NOT SKIP)

## ✅ Step 1.1 — Create fresh repo

👉 Clean start (no old broken files)

## ✅ Step 1.2 — Install core dependencies

npm init -y

npm install prisma @prisma/client

## ✅ Step 1.3 — Initialize Prisma

npx prisma init

## ✅ Step 1.4 — Add .env

DATABASE_URL=your_neon_db_url

## ✅ Step 1.5 — Define schema (IMPORTANT)

Inside:

/prisma/schema.prisma

## Minimal version (start simple):

model State {

id    Int     @id @default(autoincrement())

name  String

code  Int     @unique

districts District[]

}

model District {

id      Int    @id @default(autoincrement())

name    String

code    Int    @unique

stateId Int

state   State  @relation(fields: [stateId], references: [id])

}

## ✅ Step 1.6 — Run migration

npx prisma migrate dev --name init

## ✅ VALIDATION CHECKPOINT

👉 Prisma Studio:

npx prisma studio

✔ Tables visible
 ✔ No errors

# 🟢 PHASE 2 — FIRST WORKING API (CRITICAL)

## ✅ Step 2.1 — Create:

/api/v1/health.js

## Add:

export default function handler(req, res) {

res.status(200).json({

success: true,

message: "API is working"

});

}

## ✅ Step 2.2 — Deploy

👉 Push to GitHub
 👉 Connect to Vercel

## ✅ TEST:

/api/v1/health

## 🚨 RULE:

If this doesn’t work → STOP
 Fix infra first

# 🟡 PHASE 3 — DATABASE CONNECTION

## ✅ Step 3.1 — Create:

/api/db.js

import { PrismaClient } from "@prisma/client";

const prisma = new PrismaClient();

export default prisma;

## ✅ Step 3.2 — Test DB from API

Modify health.js:

import prisma from "../db.js";

export default async function handler(req, res) {

const count = await prisma.state.count();

res.status(200).json({

success: true,

states: count

});

}

## ✅ VALIDATION:

👉 Returns count from DB

# 🟡 PHASE 4 — FIRST REAL ENDPOINT

## ✅ Step 4.1 — Create:

/api/v1/states.js

import prisma from "../db.js";

export default async function handler(req, res) {

const states = await prisma.state.findMany();

res.status(200).json({

success: true,

count: states.length,

data: states

});

}

## ✅ TEST:

/api/v1/states

# 🟠 PHASE 5 — AUTOCOMPLETE (CORE FEATURE)

## ✅ Step 5.1 — Add Village model in Prisma

## ✅ Step 5.2 — Create:

/api/v1/autocomplete.js

## Logic:

- input: ?q=man

- return villages

## 🚨 RULE:

LIMIT results (max 10)

# 🔵 PHASE 6 — AUTH SYSTEM

## Build:

- user table

- api_keys table

- key validation middleware

# 🟣 PHASE 7 — RATE LIMITING

Add later:

- Redis (Upstash)

- per API key tracking

# 🟤 PHASE 8 — FRONTEND

## Separate project:

/demo

## Env:

VITE_API_URL=https://your-api.vercel.app/api/v1

VITE_API_KEY=demo_key

# 🚀 4. DEPLOYMENT RULES

## ✅ Backend (Vercel)

- Root directory = project root

- /api folder required

## ✅ Frontend (Vercel)

- Root directory = /demo

# ⚠️ 5. CRITICAL RULES (PRINT THIS)

## ❌ NEVER:

- mix frontend + backend configs

- use Express server

- deploy before testing locally

## ✅ ALWAYS:

1 endpoint → test → deploy → verify

# 🧠 6. DEBUGGING STRATEGY

## If error:

### Step 1:

Check endpoint exists

### Step 2:

Check logs

### Step 3:

Check env variables

## ❌ NOT:

random fixes

# 🧠 7. CONTEXT SWITCH RULE (IMPORTANT)

## Switch chat when:

- Prisma + API + frontend all active

- 25 files created

- I explicitly say

## For now:

👉 Stay in THIS chat

# 🎯 YOUR NEXT ACTION (DO ONLY THIS)

## 🔥 TASK:

Start PHASE 1 only

### Do:

- Prisma init

- Schema create

- Migration run

- Studio check

## ❌ DO NOT:

- create APIs yet

- deploy yet

# 💬 AFTER COMPLETION

Reply:

PHASE 1 DONE

or error