# 🧠 1. ROOT PROBLEM (HIGH LEVEL)

The project failed not because of coding ability, but because of:

Architecture–Implementation Mismatch

👉 You built:

- a monolithic Express backend

👉 But deployed:

- on serverless platform (Vercel)

👉 These are fundamentally different paradigms.

# 🚨 2. MAJOR FAILURE POINTS

## ❌ 2.1 Wrong Backend Architecture

### What you did:

Single Express server (server.js)

### What was required:

Serverless functions (/api/*.js)

👉 Spec clearly required:

“Serverless Functions (Node.js)”

### Impact:

- routes not detected

- 404 errors

- code served as static file

## ❌ 2.2 Misunderstanding Vercel Routing

### Assumption:

Express routes → Vercel automatically handles

### Reality:

Each file = one endpoint

### Impact:

- /api/health not working

- routing hacks using vercel.json

- multiple failed fixes

## ❌ 2.3 Mixing Frontend + Backend in One Deployment

### What happened:

- same repo used for:

  - /demo (frontend)

  - /api (backend)

### Without proper separation

### Impact:

- Vite build errors

- routing conflicts

- incorrect framework detection

## ❌ 2.4 No Clear System Design Before Coding

### What happened:

- started coding directly

- relied on Copilot outputs

### Missing:

- endpoint structure

- deployment model

- module separation

### Impact:

Code grew → structure broke → debugging chaos

## ❌ 2.5 Over-Reliance on AI Without Validation

### What happened:

- Copilot generated fixes

- changes applied blindly

### Missing:

- reasoning check

- architecture alignment

### Impact:

- conflicting configs

- broken deployments

- circular debugging

## ❌ 2.6 Prisma Not Properly Integrated

### What happened:

- Prisma mentioned in spec

- but not actually used

### Impact:

- confusion about migrations

- inconsistent DB layer

## ❌ 2.7 Debugging Without Root Cause Analysis

### Pattern followed:

Error → quick fix → new error → repeat

### Instead of:

System analysis → root cause → fix once